Artivity
# Executive summary
Artivity is a project funded by JISC which aims to produce a toolkit for capturing contextual data produced during the creative process of artists and designers while working on a computer. This data may include browsing history, email exchange and file editing statistics. Such information is already provided by GNOME's Activity Journal (zeitgeist framework). This project will extend Activity Journal to capture data about the way designers and artists use popular software applications such as Inkscape, GIMP and Krita.
The captured data will then be used as part of evidence for design historians and art historians who wish to support their interpretations about art history on real data. It will also be used as a way to document digital techniques during creative production. Finally, the captured data will be the basis of a self-archiving tool for artists who wish to document their practice.
Reference to each section
# Stakeholders, goals and objectives
## Stakeholders
This project was initiated following discussions on the mechanisms of creativity in an art and design context. We have identified a number of stakeholders:
- Academics in the fields of art and design history and art conservation will be offered a new tool to help study creativity in the arts and design. This will allow academics to support interpretations on quantitative data as well as analyse digital technique for artwork created on a computer.
- Professional bodies, such as the Association of Art Historians (AAH) and the Institute for Conservation (ICON), can inform their members on the value of Artivity's tools and therefore encourage and improve the documentation techniques used in these fields.
- Cultural institutions, such as national museums and galleries, have a core mission to document artistic production and capture information about creators especially in the context of archiving practice within galleries. The wide use of Artivity's tools would ensure that the records held about artwork are more complete and give an insight on the so-called tacit dimension[1] of artwork.
  [1] Jarvis, M. (2007) ‘Articulating the tacit dimension in artmaking’, Journal of Visual Art Practice, 6(3), pp. 201–213. doi: 10.1386/jvap.6.3.201_1.
- Interested public will benefit from Artivity's tools as the captured data can be used to give an insight in artwork creation which is typically perceived as a moment of enlightenment by a creative genious rather than a lengthy process of research and iterative working.
The engagement of these stakeholders and the adoption of Artivity's tools will indicate whether there is scope in including policy makes in the list of stakeholders (such as the Arts and Design Councils and the Arts and Humanities Research Board).
Although the identified stakeholders are primarily from the creative sector, creativity fuels work in all sectors. There is scope in examining how Artivity's tools could be used to capture creativity in other sectors such as the Maths and Sciences at a later stage in the project.
## Goals and objectives
The goal of the project is to produce a set of tools which will allow capturing contextual data about the process of artistic creation and making these available for further use.
To achieve this goal we have set a number of objectives:
- Engage in dialogue with art historians, conservators, artists and designers to identify the nature of contextual data in their practices and how best these can be used.
- Identify the right technologies which we can extend to capture contextual data and implement these extensions based on an iterative development process.
- Capture data from volunteer artists and designers and analyse it to extracte a well-supported narrative about their practice.
- Engage with stakeholders to undertake longer tests and promote the tool.
## Use cases
Following consultation with stakeholders, we have chosen to provide tools and data for three user cases as explained next.
Art historical research: Research methods in art history and criticism tend to look at the whole output of an artist over his active lifetime. Artivity will provide mechanisms of delivering data about artists' work produced over long periods of time, by allowing solutions to be scalable.
Research on techniques (primarily for artwork in digital formats): In both art history and art conservation, investigation of the techniques used by artists is a critical part of any analysis of the artwork. Investigating production/creation techniques allows art historians to analyse the process of learning during making and allows conservators to identify the values of the artwork inherent in the making process that need to be preserved.
Self-archiving: Artists regularly consider the value of documentation when producing artwork. Unless documentation is part of the artist's practice (i.e. the artists uses documentation as an important part of art production, e.g. David Batchelor) then the methods used to document practice are limited to notes and photographs. Many artists consider this process of self-archiving as external to their practice and the methods they use not adequate. Artivity will be an automated tool which can record relevant information, package it and export it for preservation.
# Deliverables for Phase 1
## Data specification
This project will make use of open source software based on the GNOME desktop. More specifically:
- GNOME Activity Journal (zeitgeist framework), which provides a way of logging user activity on the GNOME desktop.
- Inkscape, which is a popular vector drawing application.
- a raster image editing application (possibly Krita or GIMP, to be decided in phase 2).
GNOME Activity Journal already logs user events in relation to web browsing, email messaging and file editing. This project will extend this functionality to cover specific tool use in the aforementioned applications.
### Creative-research data
Web-browsing history: The starting point of researching at the begining of art production is online search engines. Therefore the web-browsing history on the creator's desktop is an important source of information which may help art historical research about an artwork or a body of work.
File editing statistics: Although in some cases digital outputs are produced from an empty digital canvas, in other cases existing artwork is used and modified or combined to produce new art. To track that interaction we need to capture file editing statistics (sequence and frequency of editing files) on the creator's desktop. A file that has been created and never edited again may be less important than a file that has been edited hundreds of times for lengthy period of times each. Other creative-research data may include email exchange and chat history but given the sensitive nature of such communication we will consider further how this can be filtered and captured.
### Data about technique (visual art and design)
Apart from consulting with stakeholders, a number of academic publications have been used to identify these types of data (see References) which are listed here in no particular order.
Layers and layering: data to describe the order of objects on a canvas which is a typical way of building up an image especially in painting.
Confidence: data to describe the confidence with which tools are being used. We will record the number of undos, the length of lines and brushstrokes and the number of segments on curves (in relation to the complexity of the curve as calculated based on curvature).
Number of objects: a count of the number of objects on a canvas to indicate how busy (or how minimalist) the result is.
Subtlety of gradients: the colour difference between nodes of a gradient will indicate the contrast of the image.
Masking: data to describe the frequency of use of masks in image processing to indicate the focus on detailed work.
Copying/tracing: data to describe the frequency of copied objects and the extend of the use of selections.
Colour quality: data to indicate the overall quality of colour used in the artwork and the dominant pallete in terms of hue and saturation.
Brush type: data to describe the width and type of brushes used.
Composition: data, such as the average position of large objects in relation to the canvas, which will indicate the overall positioning of the subject.
In Phase 2 and 3 of the project we may consider other types of creative production such as sound art or video art. The above list of types of data will be expanded for those applications.
## Software
Artivity delivers a repository which includes software to offer these features.
- Data about actions taken by the user in Inkscape to be sent to GNOME Activity journal.
- Inkscape data stored in GNOME Activity Journal to be accessible to the user by a GUI.
- GNOME Activity Journal data to be exported in a suitable format (data exporting options have yet to be considered in the project, but a mapping to the CIDOC-CRM is likely).
## Testing
Report on initial tests, including data captured from initial use of the software alongside a narrative of what the data could reveal.
## Deliverables for Phase 2 and 3
List of deliverables for Phase 2 and Phase 3.
Phase 2: GIMP, Krita
Phase 3: Screenshot captures and full text, button
# Schedule and Milestones for Phase 1
	Apr				May				Jun				Jul
Specification
Software
Testing
Deliverable for Phase 2, 3

Specification document complete
Project meeting
Inkscape – zeitgeist bridge complete
Report on testing complete
Description of deliverables for Phase 2 and 3 complete
Second sandpit

# Resources
## Financial
You may append your budget. Please note that all travel and subsistence expenses should be included in the costs (i.e. please include travels for next workshop, and any other travels and accommodation you may require for the duration of the project)
## Technical
List how the project will follow best practice for technical development, any specific technologies or approaches that will be adopted, rough estimates for data storage, computing power and other technical requirements.
## Human
List required skills and roles required to carry out the project. Identify by name, the individuals and organisations that are collaborating or have a leading role in the project. They must commit time and have the capacity to work on your project.
Ligatus (UAL)
Athanasios Velios will have the overall management of the project
Semiodesk

## Communications
You have already identified the stakeholders above, so this part of the plan will shortly describe any engagement and communications activities that you have planned. We will have an aggregated blog post every 3 weeks with the project progress, the IdeaScale site will be open for voting and comments, and you can add any communications strategies that you have also planned here.
# Sustainability
# Additional elements to consider
Depending on where you think these fit best, you may also think about the implications that the following elements would have on your project:
## Strategy and methodology of the overall approach
## Related projects
## Critical local, national, global initiatives and standards used
## Constraints to the project
## Intellectual Property Rights (all Jisc funded projects must share outcomes with the community) and what will happen to the project outputs/outcomes at the end of the project
# References
Jarvis, M. (2007) ‘Articulating the tacit dimension in artmaking’, Journal of Visual Art Practice, 6(3), pp. 201–213. doi: 10.1386/jvap.6.3.201_1.
Thomas Hess (1953) ‘De Kooning Paints a Picture | ARTnews’, ARTnews. Available at: http://www.artnews.com/2012/11/12/de-kooning-paints-a-picture/ (Accessed: 13 April 2015).
Whiteley, N. (2007) ‘Seeing what, how and why: the ARTnews series, 1953–58’, Journal of Visual Art Practice, 6(3), pp. 215–228. doi: 10.1386/jvap.6.3.215_1.