Artivity
# Executive summary
Artivity is a project funded by JISC which aims to produce a toolkit for capturing contextual data produced during the creative process of artists and designers while working on a computer. This data may include browsing history, email exchange and file editing statistics. Such information is already provided by GNOME's Activity Journal (zeitgeist framework). This project will extend Activity Journal to capture data about the way designers and artists use popular software applications such as Inkscape, GIMP and Krita.
The captured data will then be used as part of evidence for design historians and art historians who wish to support their interpretations about art history on real data. It will also be used as a way to document digital techniques during creative production. Finally, the captured data will be the basis of a self-archiving tool for artists who wish to document their practice.
# Stakeholders, goals and objectives
## Stakeholders
This project was initiated following discussions on the mechanisms of creativity in an art and design context. We have identified a number of stakeholders:
- Academics in the fields of art and design history and art conservation will be offered a new tool to help study creativity in the arts and design. This will allow academics to support interpretations on quantitative data as well as analyse digital technique for artwork created on a computer.
- Professional bodies, such as the Association of Art Historians (AAH) and the Institute for Conservation (ICON), can inform their members on the value of Artivity's tools and therefore encourage and improve the documentation techniques used in these fields.
- Cultural institutions, such as national museums and galleries, have a core mission to document artistic production and capture information about creators especially in the context of archiving practice within galleries. The wide use of Artivity's tools would ensure that the records held about artwork are more complete and give an insight on the so-called tacit dimension[1] of artwork.
  [1] Jarvis, M. (2007) ‘Articulating the tacit dimension in artmaking’, Journal of Visual Art Practice, 6(3), pp. 201–213. doi: 10.1386/jvap.6.3.201_1.
- Interested public will benefit from Artivity's tools as the captured data can be used to give an insight in artwork creation which is typically perceived as a moment of enlightenment by a creative genious rather than a lengthy process of research and iterative working.
The engagement of these stakeholders and the adoption of Artivity's tools will indicate whether there is scope in including policy makers in the list of stakeholders (such as the Arts and Design Councils and the Arts and Humanities Research Board).
We recognise the variety of formats of creative output but for the limited capacity of this project we focus only on visual arts as far data about technique is concerned.
Although the identified stakeholders are primarily from the creative sector, creativity fuels work in all sectors. There is scope in examining how Artivity's tools could be used to capture creativity in other sectors such as the Maths and Sciences at a later stage in the project.
## Goals and objectives
The goal of the project is to produce a set of tools which will allow capturing contextual data about the process of artistic creation and making these available for further use.
To achieve this goal we have set a number of objectives:
- Engage in dialogue with art historians, conservators, artists and designers to identify the nature of contextual data in their practices and how best these can be used.
- Identify the right technologies which we can extend to capture contextual data and implement these extensions based on an iterative development process.
- Capture data from volunteer artists and designers and analyse it to extract a well-supported narrative about their practice.
- Engage with stakeholders to undertake longer tests and promote the tool.
## Use cases
Following consultation with stakeholders, we have chosen to provide tools and data for three user cases as explained next.
Art historical research: Research methods in art history and criticism tend to look at the whole output of an artist over his active lifetime. Artivity will provide mechanisms of delivering data about artists' work produced over long periods of time, by allowing solutions to be scalable.
Research on techniques (primarily for artwork in digital formats): In both art history and art conservation, investigation of the techniques used by artists is a critical part of any analysis of the artwork. Investigating production/creation techniques allows art historians to analyse the process of learning during making and allows conservators to identify the values of the artwork inherent in the making process that need to be preserved.
Self-archiving: Artists regularly consider the value of documentation when producing artwork. Unless documentation is part of the artist's practice (i.e. the artists uses documentation as an important part of art production, e.g. Marsha Bradfield) then the methods used to document practice are limited to notes and photographs. Many artists consider this process of self-archiving as external to their practice and the methods they use not adequate. Artivity will be an automated tool which can record relevant information, package it and export it for preservation.
# Deliverables
## Deliverables for Phase 1
### Data specification
This project will make use of open source software based on the GNOME desktop. More specifically:
- GNOME Activity Journal (zeitgeist framework), which provides a way of logging user activity on the GNOME desktop.
- Inkscape, which is a popular vector drawing application.
- a raster image editing application (possibly Krita or GIMP, to be decided in phase 2).
GNOME Activity Journal already logs user events in relation to web browsing, email messaging and file editing. This project will extend this functionality to cover specific tool use in the aforementioned applications.
#### Creative-research data
Web-browsing history: The starting point of researching at the begining of art production is online search engines and resources. Therefore the web-browsing history on the creator's desktop is an important source of information which may help art historical research about an artwork or a body of work.
File editing statistics: Although in some cases digital outputs are produced from an empty digital canvas, in other cases existing artwork is used and modified or combined to produce new art. To track that interaction we need to capture file editing statistics (sequence and frequency of editing files) on the creator's desktop. A file that has been created and never edited again may be less important than a file that has been edited hundreds of times for lengthy period of times each. Other creative-research data may include email exchange and chat history but given the sensitive nature of such communication we will consider further how this can be filtered and captured.
#### Data about technique (visual art and design)
Apart from consulting with stakeholders, a number of academic publications have been used to identify these types of data (see References) which are listed here in no particular order.
Layers and layering: data to describe the order of objects on a canvas which is a typical way of building up an image especially in painting.
Confidence: data to describe the confidence with which tools are being used. We will record the number of undos, the length of lines and brushstrokes and the number of segments on curves (in relation to the complexity of the curve as calculated based on curvature).
Zoom level: data to indicate the level of magnification (and therefore desired detail) in which the artwork is being worked.
Speed: data to indicate when an artwork progresses fast or slow. We will record the number of objects generated and modified during a given period of time.
Number of modifications: data to indicate how many times the properties of an object have changed.
Number of objects: a count of the number of objects on a canvas to indicate how busy (or how minimalist) the result is.
Subtlety of gradients: the colour difference between nodes of a gradient will indicate the contrast of the image.
Masking: data to describe the frequency of use of masks in image processing to indicate the focus on detailed work.
Copying/tracing: data to describe the frequency of copied objects and the extend of the use of selections.
Colour quality: data to indicate the overall quality of colour used in the artwork and the dominant pallete in terms of hue and saturation.
Brush type: data to describe the width and type of brushes used.
Composition: data, such as the average position of large objects in relation to the canvas, which will indicate the overall positioning of the subject.
The above records will be retrieved on a per-artwork basis and therefore comparisons between data from different artworks will be possible. This will allow investigating whether there is a pattern of work (e.g. the starting settings of tools, or colours chosen).
### Software
Artivity delivers a repository which includes software to offer these features.
- Data about actions taken by the user in Inkscape to be sent to the zeitgeist framework (see patched version of Inkscape in the Artivity repository).
- Inkscape data stored in zeitgeist is accessible to the user by a GUI which is called Artivity Explorer (see relevant bitbucket directory). Figure 1 shows the Artivity Explorer icon rendered under the Ubuntu desktop. Figure 2 shows the Artivity Explorer window. This displays a panel on the left with the list of calculations of the metrics described in section 3.1.1. It displays a graph with clusters of activity over a period of time which contains actions while editing Inkscape files and also browsing activity. The window also allows access to the individual action records as a list related to the graph. Figure 3 shows the statistics summary as extracted from the data saved in the zeitgeist framework and the resulting svg file from Inkscape.
- Artivity data to be exported in a suitable format (data exporting options have yet to be considered in the project, but a mapping to the CIDOC-CRM is likely). Conclusions from discussions with the CREAM project will also contribute to this decision.

Figure 1: Artivity Explorer icon rendered under the Ubuntu desktop.

Figure 2: Artivity Explorer window in GNOME.

Figure 3: Artivity Explorer statistics panel.
### Testing
During Phase 1 the Artivity software was tested at UAL to check that the basic functionality is there. Volunteers from two UAL courses were invited to use Artivity software for a period of time and report any crashes or problems which would affect the usability of Inkscape. The produced Inkscape svg files of these test sessions were also examined using Artivity Explorer to test that the calculation of the metrics is as expected. The data collected during these initial tests helped identify a number of issues which have now been solved. For example some of the problems resolved during this initial testing are:
- capturing Artivity data prior to a file having been given a file name.
- tranferring Artivity data when files have been renamed.
- maintaining robust links between web browser software, the versions of which typically ascend quickly.
Further testing on a larger scale will take place during Phase 2 and 3. The extensive tests will indicate possible narratives that can be extracted from the collected data about the creative process.
## Deliverables for Phase 2
The project will develop in two branches for Phase 2:
Development
- Krita: a plugin will be developed to link Krita with the zeitgeist framework and allow Artivity Explorer to collect data from Krita files. Krita has been selected instead of GIMP due to the popularity of the tool among illustrators and raster artists.
- Export formats: preliminary work on exporting data as simple CSV files is already in place. We will extend this functionality to allow exporting group data from multiple files and map these to an ontology for compatibility with semantic technologies. Discussions with the CREAM project will continue and updates on the work of SaS project.
Community engagement (sustainability - scalability)
- Produce systematic data from a small group of artists / designers and examine the resulting data and its capacity to indicate trends in the work of artists.
- Propose and design a workshop for the Libre Graphics Meeting in 2016 in London which will be a good opportunity to showcase the project to the community after the JISC funding is completed.
- present the project at representatives of the conservation and art historical communities.
- annotation

## Deliverables for Phase 3
Depending on the engagement of the community in Phase 2, deliverables for Phase 3 may need to be modified.
Development
- Desktop environment capture: a number of characteristics of the desktop will be linked to the captured data from the two creative applications including screenshots.
- Visualisation: Tools to visualise the development of a digital artwork / design will be developed to assist at an educational level in terms of technique.
- Self-archiving button: a hardware button will be linked to Artivity to ensure that privacy issues are addressed.
- Consider porting to other platforms.
Community engagement (sustainability - scalability)
- Deliver a full case study of a group of artists / designers working on a project.
- Involve art historians and digital media conservators and evaluate the collected data for them based on that case study.

# Schedule and Milestones
## Schedule for Phase 1
	Apr				May				Jun				Jul
Specification
Software
Testing
Deliverable for Phase 2, 3

Specification document complete
Project meeting
Inkscape – zeitgeist bridge complete
Report on testing complete
Description of deliverables for Phase 2 and 3 complete
Second sandpit

## Schedule for Phase 2
	Jul		Aug				Sep				Oct				Nov
Krita
Export
Testing
Libre Graphics
Art history & Conserv

Identify LGM 2016 chair
Krita plugin ready
Present to Art Historical groups
Finish proposal for LGM 2016
Project meeting
Export tools ready
Present to Conservation groups
Testing report complete
Third sandpit

# Resources
## Financial
### Phase 1
Researcher: 0.1 × 3months = £1,300
Development costs: £9,000
Travel / subsistence: 3 UK trips = £300, 1 European trip = £400
Total: £11,000
### Phase 2
Researcher: 0.1 × 4months = £??
Development costs: £12,000
Testing costs (time & technical support): £2,000
Travel / subsistence: 3 UK trips = £300, 1 European trip = £400
Total: £??
## Human
List required skills and roles required to carry out the project. Identify by name, the individuals and organisations that are collaborating or have a leading role in the project. They must commit time and have the capacity to work on your project.
Ligatus (UAL)
Athanasios Velios will have the overall management of the project
Semiodesk

## Communications
Artivity maintains a project page at http://www.ligatus.org.uk/project/artivity with an associated blog. It also maintains a software repository at https://bitbucket.org/semiodesk/artivity Project members regularly tweet about the project from personal, project and institutional accounts. We contribute to discussions with members of the communities we are engaging including subject specific workshops and meetings in UAL with relevant practicioners.
# Sustainability
Artivity focuses on implementing software using established frameworks and tools within the open source community. GNOME Activity journal and the zeitgeist framework are robust technologies which work well. Inkscape is an extremely popular package in the open graphics communities with an active group of developers. The quality of these projects is indicated by their continues availability in all major repositories over the past years. Artivity Explorer requires data from Inkscape. In order to provide this data a patched version of Inkscape is required. The Artivity team is in discussion with Inkscape developers to adopt the patch as part of the main Inkscape programme to ensure that the required functionality remains in the future.
Artivity software is delivered either as source code ready for compilation or as pre-compiled binaries for the Ubuntu and Ubuntu derivative distributions through a ppa (ppa:faubulous/artivity). This makes scaling the distribution of software easy and indeed the large number of potential users has little impact on the support resources. Support for Fedora and RedHat derivatives will be considered in the future.
## Community engagement
We are engaging with the various communities within UAL which is one of the largest art universities in the world.
We have approached Libre Graphics World and are in discussion about involving part of that community during testing. We already had some interest and we will pursue this during Phase 2.
We are aware that a large number of artists and designers are exclusively using Adobe (or other commercial) software. We are commited to enhancing the capacity of open source communities but Artivity software is being developed on Linux but without excluding other platforms. If the sustainability and scalability of the project is jeopardised by the lack of engagement because of the choice of creative software, then we should be able to expand to other platforms without wasting any work that has already been done.
## Related projects
We are being inspired by a number of other projects with similar objectives including:
- Instrumented GIMP, a version of GIMP which tracks user activity for usability testing.
- Life-logging applications
# Additional elements to consider
Depending on where you think these fit best, you may also think about the implications that the following elements would have on your project:
## Strategy and methodology of the overall approach
## Critical local, national, global initiatives and standards used
## Constraints to the project
## Intellectual Property Rights (all Jisc funded projects must share outcomes with the community) and what will happen to the project outputs/outcomes at the end of the project
# References
Jarvis, M. (2007) ‘Articulating the tacit dimension in artmaking’, Journal of Visual Art Practice, 6(3), pp. 201–213. doi: 10.1386/jvap.6.3.201_1.
Thomas Hess (1953) ‘De Kooning Paints a Picture | ARTnews’, ARTnews. Available at: http://www.artnews.com/2012/11/12/de-kooning-paints-a-picture/ (Accessed: 13 April 2015).
Whiteley, N. (2007) ‘Seeing what, how and why: the ARTnews series, 1953–58’, Journal of Visual Art Practice, 6(3), pp. 215–228. doi: 10.1386/jvap.6.3.215_1.