Artivity / Working document for the Artivity project funded by JISC, compiled by Athanasios Velios, Sebastian Faubel and Moritz Ebril.

# Executive summary
Artivity is a project funded by JISC which aims to produce a toolkit for capturing contextual data produced during the creative process of artists and designers while working on a computer. This data may include browsing history, email exchange and file editing statistics. Similar data capturing has been proposed in the past (e.g. [6]). A number of previous projects (e.g. GNOME's Activity Journal and the zeitgeist framework) developed from the idea of the Semantic Desktop have been tracking desktop usage. This project is inspired by the same ideas and seeks to capture data about the way designers and artists use popular open-source software applications such as Inkscape, Krita and GIMP as well as the closed-source Adobe Creative Suite.
The captured data will then be used as part of evidence for design historians and art historians who wish to support their interpretations about art history on real data. It will also be used as a way to document digital techniques during creative production for education and as part of active metadata. The captured data can also be used within a large creative studio environment to help with management of multiple artists working on one design and the delivery of timesheets. Most importantly, the captured data will be the basis of a self-archiving tool for artists who wish to document their practice without documentation altering the creative process.
# Stakeholders, goals and objectives
## Stakeholders
This project was initiated following discussions on the mechanisms of creativity in an art and design context. We have identified a number of stakeholders:
- Academics in the fields of art and design history and art conservation will be offered a new tool to help study creativity in the arts and design. This will allow academics to support interpretations on quantitative data as well as analyse digital technique for artwork created on a computer. This will then allow the effective communication of step-by-step technique instructions for teaching.
- Creative studios professionals, who often work on large project with multiple designers/artists contributing to the same output. Artivity tools will offer the capacity of attributing and justifying design choices during the development as well as helping with calculating the time spent on each project and therefore optimise workflow.
- Professional bodies, such as the Association of Art Historians (AAH) and the Institute for Conservation (ICON), can inform their members on the value of Artivity's tools and therefore encourage and improve the documentation techniques used in these fields.
- Cultural institutions, such as national museums and galleries, have a core mission to document artistic production and capture information about creators especially in the context of archiving practice within galleries. The wide use of Artivity's tools would ensure that the records held about artwork are more complete and give an insight on the so-called tacit dimension[1] of artwork.
  [1] Jarvis, M. (2007) ‘Articulating the tacit dimension in artmaking’, Journal of Visual Art Practice, 6(3), pp. 201–213. doi: 10.1386/jvap.6.3.201_1.
- Interested public will benefit from Artivity's tools as the captured data can be used to give an insight in artwork creation which is often falsely perceived as a moment of enlightenment by a creative genious rather than a lengthy process of research and iterative work.
The engagement of these stakeholders and the adoption of Artivity's tools will indicate whether there is scope in including policy makers in the list of stakeholders (such as the Arts and Design Councils and the Arts and Humanities Research Board).
We recognise the variety of formats of creative output but for the limited capacity of this project we focus only on visual arts as far data about technique is concerned.
Although the identified stakeholders are primarily from the creative sector, creativity fuels work in all sectors. There is scope in examining how Artivity's tools could be used to capture creativity in other sectors such as the Maths and Sciences at a later stage in the project.
## Goals and objectives
The goal of the project is to produce a set of tools which will allow capturing contextual data about the process of artistic creation and making these available for further use.
To achieve this goal we have set a number of objectives:
- Engage in dialogue with art historians, conservators, artists and designers to identify the nature of contextual data in their practices and how best these can be used.
- Identify the right technologies which we can extend to capture contextual data and implement these extensions based on an iterative development process.
- Capture data from volunteer artists and designers and analyse it to extract a well-supported narrative about their practice.
- Engage with stakeholders to undertake longer tests and promote the tool.
## Use cases
Following consultation with stakeholders, we have chosen to provide tools and data for three user cases as explained next.
Art historical research: Research methods in art history and criticism tend to look at the whole output of an artist over his active lifetime. Artivity will provide mechanisms of delivering data about artists' work produced over long periods of time, by allowing solutions to be scalable.
Research on techniques (primarily for artwork in digital formats): In both art history and art conservation, investigation of the techniques used by artists is a critical part of any analysis of the artwork. Investigating production/creation techniques allows art historians to analyse the process of learning during making and allows conservators to identify the values of the artwork inherent in the making process that need to be preserved.
Self-archiving: Artists regularly consider the value of documentation when producing artwork. Unless documentation is part of the artist's practice (i.e. the artists uses documentation as an important part of art production, e.g. Marsha Bradfield) then the methods used to document practice are limited to notes and photographs. Many artists consider this process of self-archiving as external to their practice and the methods they use not adequate. Artivity will be an automated tool which can record relevant information, package it and export it for long-term preservation. In the future this data can be combined with the rest of the artists' personal papers (digital or not).
# Deliverables for Phase 1
## Data specification
This project will make use of open source software based on the GNOME desktop. More specifically:
- GNOME Activity Journal (zeitgeist framework), which provides a way of logging user activity on the GNOME desktop.
- Inkscape, which is a popular vector drawing application.
- a raster image editing application (possibly Krita or GIMP, to be decided in Phase 2).
GNOME Activity Journal already logs user events in relation to web browsing, email messaging and file editing. This project will extend this functionality to cover specific tool use in the aforementioned applications.
### Creative-research data
Web-browsing history: The starting point of researching at the begining of art production is online search engines and resources. Therefore the web-browsing history on the creator's desktop is an important source of information which may help art historical research about an artwork or a body of work.
File editing statistics: Although in some cases digital outputs are produced from an empty digital canvas, in other cases existing artwork is used and modified or combined to produce new art. To track that interaction we need to capture file editing statistics (sequence and frequency of editing files) on the creator's desktop. A file that has been created and never edited again may be less important than a file that has been edited hundreds of times for lengthy period of times each. Other creative-research data may include email exchange and chat history but given the sensitive nature of such communication we will consider further how this can be filtered and captured.
### Data about technique (visual art and design)
Apart from consulting with stakeholders, a number of academic publications have been used to identify these types of data (for example see [4], [5], [11] in References) which are listed here in no particular order.
- Layers and layering: data to describe the order of objects on a canvas which is a typical way of building up an image especially in painting.
- Confidence: data to describe the confidence with which tools are being used. We will record the number of undos, the length of lines and brushstrokes and the number of segments on curves (in relation to the complexity of the curve as calculated based on curvature).
- Zoom level: data to indicate the level of magnification (and therefore desired detail) in which the artwork is being worked.
- Speed: data to indicate when an artwork progresses fast or slow. We will record the number of objects generated and modified during a given period of time.
- Number of modifications: data to indicate how many times the properties of an object have changed.
- Number of objects: a count of the number of objects on a canvas to indicate how busy (or how minimalist) the result is.
- Subtlety of gradients: the colour difference between nodes of a gradient will indicate the contrast of the image.
- Masking: data to describe the frequency of use of masks in image processing to indicate the focus on detailed work.
- Copying/tracing: data to describe the frequency of copied objects and the extend of the use of selections.
- Colour quality: data to indicate the overall quality of colour used in the artwork and the dominant pallete in terms of hue and saturation.
- Brush type: data to describe the width and type of brushes used.
- Composition: data, such as the average position of large objects in relation to the canvas, which will indicate the overall positioning of the subject.
The above records will be retrieved on a per-artwork basis and therefore comparisons between data from different artworks will be possible. This will allow investigating whether there is a pattern of work (e.g. the starting settings of tools, or colours chosen).
## Software (Phase 1)
Artivity delivers a repository which includes software to offer these features.
- Data about actions taken by the user in Inkscape to be sent to the zeitgeist framework (see patched version of Inkscape in the Artivity repository).
- Inkscape data stored in zeitgeist is accessible to the user by a GUI which is called Artivity Explorer (see relevant bitbucket directory). Figure 1 shows the Artivity Explorer icon rendered under the Ubuntu desktop. Figure 2 shows the Artivity Explorer window. This displays a panel on the left with the list of calculations of the metrics described in section 3.1 (zoom, speed, brush data and compositions are yet to be implemented). It displays a graph with clusters of activity over a period of time which contains actions while editing Inkscape files and also browsing activity. The window also allows access to the individual action records as a list related to the graph. Figure 3 shows the statistics summary as extracted from the data saved in the zeitgeist framework and the resulting SVG file from Inkscape.
- In Phase 1 Artivity data can be exported as CSV but data exporting options are considered in Phase 2 (see section 4.1 for more recent discussions).

Figure 1: Artivity Explorer icon rendered under the Ubuntu desktop.

Figure 2: Artivity Explorer window in GNOME (Phase 1).

Figure 3: Artivity Explorer statistics panel (Phase 1).
## Testing (Phase 1)
During Phase 1 the Artivity software was tested at UAL to check that the basic functionality is there. Volunteers from two UAL courses were invited to use Artivity software for a period of time and report any crashes or problems which would affect the usability of Inkscape. The produced Inkscape svg files of these test sessions were also examined using Artivity Explorer to test that the calculation of the metrics is as expected. The data collected during these initial tests helped identify a number of issues which have now been solved. For example some of the problems resolved during this initial testing are:
- capturing Artivity data prior to a file having been given a file name.
- tranferring Artivity data when files have been renamed.
- maintaining robust links between web browser software, the versions of which typically ascend quickly.
Further testing on a larger scale will take place during Phase 2 and 3. The extensive tests will indicate possible narratives that can be extracted from the collected data about the creative process.
# Deliverables for Phase 2
## Sharing Artivity data
Preliminary work on exporting data as simple CSV files took place during Phase 1. Here we explain how we extend this functionality to allow exporting data and mapping these to an ontology for compatibility with other semantic tools.
Decisions on the development of the Artivity data model and the choice of export format have been influenced by discussions within the CREAM project. Consultation with the SaS project (see JISC Research Data Spring) has confirmed these choices do not pose any problems with the long-term preservation of the data.
In the next section we describe the Artivity data model (as it stands in Phase 2) and undertake a short review of the different formats that we can use to export Artivity data for long-term repository storage or for use in other applications.
### Rationale for Artivity data model
One of the main purposes of Artivity is to allow contextual research data from art practice to be used by other researchers as part of their future analysis on the development of that practice. This may be data about a particular artwork, data about a particular artist or combined data from a group of artists. An important consideration in relation to the model is that contextual research data collected on the desktop can come from a variety of source applications, each sharing different types of data. An underlying issue when it comes to sharing is that of long-term preservation of Artivity data especially when researchers look into long periods of time (e.g. the development of an artist over a decade). The following text has been produced with the above considerations in mind.
### Artivity data model
An important characteristic of the development of visual artworks, which is also evident in other types of artistic creation (e.g. [3]), is that it happens over time. Research and artistic creation on the computer desktop consists of a collection of actions (computer interactions) which result in outputs. On a computer desktop these outputs are often computer files. Artivity can track actions on supported software applications (Inkscape and Krita are currently supported with plans for other software in the future). These actions are normally undertaken by the artist or designer. Actions are considered as events and they carry relevant data depending on the type of software they have occured. Typical data that is associated to events is the time the event occured, the artist or designer who undertook the event, the file that changed because of the event and any associated data of that change (for example a colour value being changed from black #000 to white #fff). When capturing web-browsing events, the viewing of a webpage does produce a new file which can be recorded but the important information there is the URL visited. A schematic representation of the type of data collected by Artivity is shown in Figure 4. As Artivity expands to include events from other software, other types of data may need to be captured. Maintaining a flexible data model is therefore critical for Artivity.

Figure 4: Examples of data collected by Artivity.
### The value of ontology based models
Early influencial surveys of methods for modeling context in computing (e.g. [9]) identify ontology-based models as good candidates. Similar views have been expressed more recently in research on knowledge management (e.g. [10]). The main benefits of ontology-based models being their good performance in the following fields:
- distributed data (especially for groups of artists)
- incompleteness and ambiguity (especially for art practice partially undertaken on the computer desktop)
- applicability to existing environments, i.e. ease of implementation
- reusability, i.e. data can be referenced directly and without involving a schema
- extensibility, i.e. ease of adding other sources of contextual data in the future
- scalability of relationships, i.e. typically ontologies allow linking of data in different levels
It is therefore reasonable to opt for an ontology-based solution for Artivity data than for an application-specific schema.
### Review of candidate ontologies
Given that the core of the Artivity data model revolves around the concept of the event, an ontology which is based on actions and their relationships with products would be a reasonable choice.
A number of projects have followed an ontology-based solution to user tracking on the desktop especially for applications of ubiquitous computing. Some of them (e.g. UICO/KnowSelf [8, 7]) have remained closed systems with little documentation on the details of their ontological models.
Others, like Haystack[2], Personal Radar (from RadarNetworks) and OpenIRIS [1] were projects which developed around 2005 but appear to have been less busy over the past few years or they have completely disappeared. The documentation project for OpenIRIS seems to be pointing to the “Component Library ontology”[3] but the lack of activity around these projects poses a risk in the adoption of their recommendations.
[2] http://haystack.csail.mit.edu/
[3] http://www.cs.utexas.edu/users/mfkb/RKF/tree/
Topic Maps [12] is frequently referenced in the bibliography alongside ontologies. It is a rare example of a project which has sustained active development over the years leading to an ISO standard. However, the Topic Maps standard[4] is not strictly speaking an ontology. It is a way to express ontologies [13] and the separation between ontological concepts (topics) and their manifestation as resources. Using Topic Maps provides benefits for developers, but it is not expressive enough without an underlying ontology. Therefore, although its use may be considered for development reasons, it does not compete as an option to model Artivity data.
[4] http://isotopicmaps.org/sam/sam-model/
An important EU project called NEPOMUK[5] led the way in the development of ontologies to model user interaction on a computer desktop. Early implementations by the Gnowsis[6] project and the KDE software community produced software which made use of these ontologies. Later implementations like the GNOME Zeitgeist framework followed. A recent announcement[7] by the KDE developers indicated that NEPOMUK on KDE will be replaced by a new project called Baloo[8]. With Zeitgeist's development having stalled (the last major release was in 2011) this meant that two of the most crucial implementations of NEPOMUK ontologies are essentialy no longer active. However, the NEPOMUK ontologies themselves are still maintained and could be used to describe entities on the desktop, but we think that using these ontologies exclusively may be a risk to Artivity since the flagship NEPOMUK projects seem to have completed their life-cycle.
[5] http://nepomuk.semanticdesktop.org/
[6] http://gnowsis.opendfki.de/
[7] https://dot.kde.org/2014/02/24/kdes-next-generation-semantic-search
[8] https://community.kde.org/Baloo
Other efforts have led to recommendations and standards with support from solid communities and organisations and their outcomes can be considered sustainable. Activity Streams (AS)[9] is a draft recommendation of the W3C and it is backed by a number of leading companies such as Google, Facebook and Microsoft. AS is developed for online sharing of content by users, particularly in the form of timelines. With the core concepts being the Actor undertaking an action and the Activity taking place at a specific time, AS can be easily modified to store data about activity on the desktop through extensions to the core classes. Although this looks like a promising candidate for Artivity, we are concerned about the specificity of Activity Streams and their focus on social media. We are also concerned about possible confusions between the AS Object (class) and the AS object (property) given that the object (property) of an activity is meant as a static entity whereas the AS specification allows it to be an event. Despite these reservations it may be possible to express Artivity data using AS.
[9] http://www.w3.org/TR/activitystreams-vocabulary/
CIDOC-CRM[10] is another popular ISO standard [14] under active development which is based on the notions of Actors, Events and Objects. Developed to describe historical events and cultural heritage objects the CIDOC-CRM is a generic ontology which requires additional expert vocabularies to produce records in a domain. CIDOC-CRM is a good candidate to describe activity and its relationships to objects on a desktop. Recent work [2] on an extension of the CRM called CRMdig, explains how it is possible to model interactions and processes on the computer using the CRM to track file modifications and other activities. The CRM is another candidate which could be used to express Artivity data through the CRMdig extension which, however, is not part of the ISO standard.
[10] http://cidoc-crm.org/
A mapping of Artivity data to the CRMdig is shown in Figure 5.

Figure 5: Mapping of Artivity data to CRMdig.
PROV[11] is a recent W3C recommendation with an active working group for modeling provenance metadata of objects in relation to Agents and Activities. PROV uses the core concept of Derivation to model modifications on computer files and has been developed with both physical and digital resources in mind. It is recognised as the most prominent solution for semantically expressing provenance on the computer desktop and as such it is a strong candidate for Artivity.
[11] http://www.w3.org/TR/prov-overview/
A mapping of Artivity data to PROV is shown in Figure 6.

Figure 6: Mapping of Artivity data to PROV.
### Conclusions about the data model
The NEPOMUK ontologies, AS, CRMdig and PROV are reasonable candidates for expressing Artivity data. We were able to produce mappings for PROV and CRMdig and we think it would be possible to produce a mapping for AS. Entities defined in the NEPOMUK ontologies can be used in these mappings. Of these candidates we have decided to base Artivity's internal model on PROV for the following reasons:
- PROV is designed specifically to express provenance data which is essentially what Artivity produces,
- PROV is backed by the W3C which guarantees long term support and alignment with current technologies,
- PROV is a generic model which can be used to express different types of data and this is important to ensure that applications supported by Artivity in the future can still fit within the adopted data model.
Therefore, Artivity data will be stored as PROV RDF statements in Artivity's local triple store. They can be serialised and exported easily as XML-RDF. As soon as the Artivity data model is mapped to as CRMdig and AS further serialisations can be produced.
## Software (Phase 2)
Software development for Phase 2 has focused on support for Krita, support for MacOSX and Windows in addition to the GNU/Linux version and implementation of the Artivity data model. The description of the software for Phase 2 follows.
Artivity daemon: For Phase 2 of the project we have decided to work independently from the Zeitgeist framework, which was the daemon powering Artivity during Phase 1, and we switched to a purpose built daemon based on the Trinity API. The new daemon was developed on Mono and therefore it can run on the three major platforms. The rationale behind this decision (which is also presented in this blogpost) is outlined here:
The idea of capturing contextual research data was developed after looking at discussions about the semantic desktop. The main implementations of the semantic desktop was through the respective KDE and GNOME communities and particularly the Zeitgeist framework which was a core component allowing applications to interact with semantic desktop data. So Zeitgeist has been in the heart of this project from the beginning.
During Phase 2 of the project a number of discussions took place between the project team which led to the decision that although the idea of the semantic desktop is still very much the driving force behind the project, Zeitgeist is no longer the right choice for us. These are some reasons:
- Zeitgeist is very much a GNU/Linux piece of software with certain dependencies such as DBus which are difficult to implement when porting to other platforms. This became an issue when we starting considering scaling Artivity up to support Apple MacOSX and MS Windows which are two popular choices for artists and designers.
- Zeitgeist runs well on GNOME and especially Debian-based distributions. But the software has not had a major release since 2011. The members of the Zeitgeist community have moved on to other projects and making changes to the software is not easy.
- The Zeitgeist data model is somewhat limiting for the kind of tracking we are undertaking. It is designed to track events on the desktop but it does not really allow storing structured data from each application. This became an issue when we started considering how to export Artivity data and we considered the Artivity data model more carefully.
We wouldn't have decided to abandon Zeitgeist if a better option was not available. We were looking for open source software which would not limit us if we wanted to adopt different data models for the various Artivity applications, which would be cross-platform for at least GNU/Linux, Apple MacOSX and MS Windows and which would rely on popular open source software with a much stronger presence than Zeitgeist.
As it happens, and this is the reason Semiodesk become a partner in the first place, Trinity is an open source platform that ticks all the boxes:
- It is based on Mono so it can run on the three major platforms.
- It adopts an RDF store as a backend database which means that any data model that can be expressed in RDF can be used to contribute to Artivity's tracking.
- It relies on openlink virtuoso for storage which is a popular RDF store.
- Artivity explorer: After building the Artivity daemon, Artivity Explorer was ported to .NET/Mono which allowed a number of improvements of functionality as we switched to new libraries. A list of some of these improvements follows as well as a few new screeshots (more can be found on this blog-post):
  - better timeline and graph plotting support which now allows scaling,
  - a list of tracked files, the data of which can be loaded after double-clicking,
  - a setup wizard which requests some user details to assign tracked events to a user,
  - an export button which allows exporting the tracked data into XML-RDF.
- Inkscape plugin: this has been ported to work with the new framework and tested but the functionality is the same as the plugin from Phase 1.
- Krita: a new plugin was developed for tracking data from Krita. This data can now been visualised on Artivity Explorer and combined with data from other applications.

Figure 7: Artivity icon (Phase 2).

Figure 8: Artivity explorer (Phase 2).

Figure 9: Artivity database monitoring panel (Phase 2).

Figure 10: Artivity export dialogue (Phase 2).

Figure 11: Artivity explorer (Phase 2).
## Testing (Phase 2)
During Phase 2 an open call for contributions by artists was published by the Artivity team. Artists were engaged in the process by receiving a laptop with the Artivity software installed and using Inkscape and Krita as part of one of their projects. The artists that provided data for Phase 2 are:
- Gino Ballantyne
- Dawn Irving
- Avani Kamal
- Inés Camara Leret
- Wendy Roberts
Also, a number of artists have been reluctant to contribute to the project because of them being unfamiliar with Inkscape and Krita and rather prefer working on Adobe software. This reinforces our plan to support Adobe software for Phase 3.
Data from these artists have been collected and will guide improvements to the way Artivity data is presented. For example it seems that our assumption that the best way to report data is on a per file basis seems to be wrong. An artist has produced tens of intermediate files which only show part of the progress towards an output. Displaying the data from across these files would make more sense.
Produce systematic data from a small group of artists / designers and examine the resulting data and its capacity to indicate trends in the work of artists.
## Artivity presentations
The request for proposals for the Libre Graphics Meeting in 2016 in London was published in the beginning of December. We have already submitted a proposal for a 20 minute presentation of Artivity. This will be a good opportunity for us to meet with the devleopers of open source applications in person and showcase the Artivity software.
We have also got in touch with a number of professionals in the fields of design, art history and art conservation. We will continue to build on these links as the software matures and more popular platforms are being supported.
## Sustainability / scalability
See section 8.
# Deliverables planned for Phase 3
Depending on the engagement of the community in Phase 2, deliverables for Phase 3 may need to be modified.
## Development
- Develop plugins for Adobe Creative Suite and adapt C++ client library from Adobe to requirements.
- Implement Deployment and Update Mechanism for MS Windows and MacOSX.
- Capture desktop environment data (such as OS, screen resolution etc.).
- Capture screenshots of editing steps and save thumbnails of files, to allow step-by-step playback of the development of a file (we are considering the use of a video codec with a low framerate as a good choice of compressing data).
- Adapt UI for professional Use Cases, for example to allow answering questions such as: “Which websites did I visit during a period of time or a project?”. Also allow the categorisation of files into project folders which will allow human-driven classification for better display of data. This will not be a requirement for artists who do not wish to engage in this process. Artists who do not wish to spend time categorising content, will be offered potential suggested groupings based on time, folder structure and file derivation data from Artivity.
- Support the automatic deposit of Artivity data to institutional repositories. We will seek advice on the type of repositories that we could/shoul support. UAL has two installations of eprints which at the moment looks like a reasonable choice. This will also mean that Artivity will support ORCID profiles and the use of DOIs for deposit.
- We continue to be aware of the privacy issues about the data that Artivity collects. There is no concern as long as the data remains in the user's local machine. But if this data needs to be deposited to a repository we need to make sure that either it is not publicly available or that it does not contain private data that the user does not wish to share. We are currently considering a number of options such as a hardware trigger button, a phone app or an exporting filter.
## Community engagement
- Contribute to LGM 2016.
- Deliver a full case study of two artists working on Artivity software for longer periods. We have initial agreement from Gino Ballantyne and Peter Gander.
- Involve art historians and digital media conservators and evaluate the collected data for them based on that case study.
# Schedule and Milestones
## Schedule for Phase 1
	Apr				May				Jun				Jul
Specification
Software
Testing
Deliverable for Phase 2, 3

Specification document complete
Project meeting
Inkscape – zeitgeist bridge complete
Report on testing complete
Description of deliverables for Phase 2 and 3 complete
Second sandpit

## Schedule for Phase 2
	Jul		Aug				Sep				Oct				Nov
Krita
Export
Testing
Libre Graphics
Art history & Conserv

Identify LGM 2016 chair
Krita plugin ready
Present to Art Historical groups
Finish proposal for LGM 2016
Project meeting
Export tools ready
Present to Conservation groups
Testing report complete
Third sandpit

## Schedule for Phase 3
# Resources
## Financial
### Phase 1
Researcher: 0.1 × 3months = £1,300
Development costs: £9,000
Travel / subsistence: 3 UK trips = £300, 1 European trip = £400
Total: £11,000
### Phase 2
Researcher: 0.2 × 4months = £3,563
Development costs: £12,000
Testing (commissions/vouchers): £2,000
Travel / subsistence: £1,350
Admin: 0.1 × 4months = £1,296
Other: Estates + Indirect = £2,996
Total (FEC): £23,205 JISC to fund: £17,403.75
### Phase 3
## Human
University of the Arts London
Athanasios Velios (Ligatus) has the overall management of the project and in collaboration with other partners defines the functionality requirements.
Semiodesk
Sebastian Faubel and Moritz Ebril are responsible for the bulk of the development work and support of the software as well as engaging with development communities.
## Communications
Artivity maintains a project page at http://www.ligatus.org.uk/project/artivity with an associated blog. It also maintains a software repository at https://bitbucket.org/semiodesk/artivity Project members regularly tweet about the project from personal, project and institutional accounts. We contribute to discussions with members of the communities we are engaging including subject specific workshops and meetings in UAL with relevant practitioners.
# Sustainability
We are considering a number of ways for continuing the maintenance and development of Artivity after the third Phase of the JISC funding:
- We are engaging with the open source community in the area of computer graphics who may be able to help with sustaining part of the Artivity software. For example, application specific plugins could be adopted by the communities which develop these applications. Relevant discussions have already started with the Inkscape developers and we have submitted a paper to the next Libre Graphics Meeting in London.
- We have identified a number of possible uses for Artivity. We believe that commercial users will pay a modest sum to buy support and therefore partly contribute to the maintenance of the project (see Audiences / Use cases).
- We are optimising Artivity for deployment in large academic institutions. Artivity can be used to provide data about research process which could be of use to exercises like the Research Excellence Framework. These are of crucial importance to academic institutions which could contribute to the improvement of the software.
- Artivity is based on a server client model and although by default these are both running locally, this setup could be scaled up so that clients use a remote server for data backup. Such a service could be offered under a subscription scheme that could partly fund maintenance and development. Large organisations such as UAL or JISC could run a remote Artivity server and contribute to the project by buying support.
## Audiences / Use cases
Practitioners including artists, designers (freelancers) and design studios are Artivity's main audience. We have identified a number of benefits for these users of Artivity:
- Self-archiving, by recording the development of artworks in an automated fashion (i.e. the artist's practice is not affected by documentation).
- Improving technique, by checking previously performed steps and repeating with new optimised parameters (this can be considered as Active Metadata, hence the involvement with the CREAM project).
- Annotation, by attaching notes to specific steps of the development.
- Invoicing for customers, by accounting for the time and resources spent on a project.
- Automated timesheets could be produced by querying Artivity data.
- Billing information could be produced by querying Artivity data.
- Provenance information about the project could be made available using Artivity data.
- Project process transparency can be ensured by making Artivity data available to customers or funders.
Students, teachers and all parties engaged in education and training can benefit from Artivity:
- Teachers can check provenance of creative data from students.
- Teachers can receive automated feedback about course assignments. For example:
  - identify steps which are problematic for students,
  - automatically confirm whether steps of a process have been followed properly,
  - check the feasibility of an assessment within a given time.
- Teachers can provide data to accompany tutorials for students.
Academics and researchers, including art historians, art critics and art conservators can use Artivity data to:
- Identify provenance from artists' data.
- Study the development of technique.
- Feed machine learning applications with real data (e.g. http://www.thepaintingfool.com).
- Publish design trends in LOD cloud.
## Licensing
All Artivity applications and plugins (Artivity apps, Inkscape plugin, Krita plugin, Firefox and Chrome plugins) are developed under GPL.
Artivity has dependencies on a number of other software. We list here the licenses with which this software is available:
- Openlink server – GPL.
- Openlink libraries – MIT.
- .NET/mono – GPL,
- .NET/mono classes – MIT.
- Eto.Forms – based on GPL.
- libcurl – MIT.
- Adobe plugins – MIT.
MIT is the most restrictive license that the project depends on but it is considered as a minor risk. Theoretically it allows a situation where commercial adoption of plugins can be done alongside with optimisations and further development. This does not threaten the development of Artivity but it means that these optimisations will not necessarily be contributed back to Artivity. We consider the adoption of Adobe software as critical for the future of the project and therefore we think it is a risk worth taking.
The agreement between the partners has been examined and we do not think it restrains further development due to Intellectual Property rights in any way.
## Deployment in large institutions
We are in advanced discussions with the UAL IT department to package and deploy Artivity on the university's managed computers. If Artivity can be deployed in large organisations then we can easily target the relatively small number of art specialist institutions in the UK having proved that the software is ideal for large scale deplayment. We have taken into account a number of performance related and security related consideration during these discussions.
System Requirements
- 8GB RAM
- about 2GB HD
- Windows 7+ / Mac OS Yosemite+
Resource Consumption (worst case scenarios)
- Tests indicate a database growth of 1MB / day
- Artivity Explorer (~44Mb RAM)
- API daemon (~88MB RAM)
- OpenLink Virtuoso (~340MB RAM)
Deployment (further expertise to be provided by UAL)
- Install database as service which is started when user logs on
- .msi on Windows
- C:\Users\{User}\AppData\Roaming\artivity
- .pkg on Mac OS X
- /Users/{User}/.config/artivity
- User setup when the user starts app for the first time.
Security / Privacy Risks
- Every service runs with local user rights
- API daemon on port 8272 only open to localhost
- Virtuoso database on port 1111 is only responding to localhost
- Virtuoso conductor on port 8890 is not installed on a production system
- Browser URL may be used to push data into db → URLs are escaped and checked for validity
- Browser does not log sites visited in private mode
## Digital preservation
### Long-term hosting
The code is hosted on Bitbucket which a popular version control system and guarantees long term access to the code. UAL hosts an institutional repository and could host major versions as well.
### Automated compiling / deployment
Compiling Artivity software can be done relatively easily by developers external to the project as it can be automated. Compiling Artivity automatically will mean that anyone improving the code will not need to worry about deployment. Artivity is using a deployment tool called Jenkins which requires specific configuration files to compile the source code. These configuration files can also be used as documentation if one wishes to compile Artivity without Jenkins.
Artivity software is currently delivered as pre-compiled binaries for the Ubuntu and Ubuntu derivative distributions through a ppa (ppa:faubulous/artivity). This makes scaling the distribution of software easy and indeed the large number of potential users has little impact on the support resources. Support for other Linux flavours and also MacOSX and Windows will be added in Phase 3.
### Robust dependencies
Artivity software dependencies are robust and long-term:
Openlink provides the database backend. It is a healthy company with long history in the semantic web technologies (with important users like Wikipedia). The Openlink db is not mission critical. It is relatively straightforward to replace Openlink with another triple store.
.NET/mono is popular with developers. Mono has been an important open source project with a strong community. In the recent years Microsoft has open sources its development platforms including .NET and therefore
Eto.Forms UI toolkit is used for the development of the Artivity UI. Artivity works perfectly well without any UI and therefore the specific library is not mission critical. Having said that Eto.Forms is a sound open source project with regular releases.
### Easily maintainable
Artivity is easily maintainable because:
- It is easily debuggable since its code is accessible and built with common software architecture patterns.
- It is pluggable thus allowing easy expansion.
- It allows improving usability as it is built using standard controls.
- Performance can be improved since standard software optimisation techniques are applicable.
- It allows modifications to support new environments, operating systems or tools because it is based on a popular client – server model and standard protocols. These ensure that the software can run in many compatible platforms.
### Significant properties of software
In this section we summarise how the significant properties of Artivity software are described for long-term preservation.
- Functionality of software: JISC deliverables document (current one) describes functionality.
- Software Architecture / Software Composition is ensured by the current documentation in the code which is already there and will continue to grow.
- Provenance and Ownership is included in the licensing documents which are attached to the current code folders.
- User Interaction. Deliverables document to be enriched with additional screenshots and descriptions.
- Software Environment. Jenkins (see 8.4.2) configuration files to be published. Local development setup to be described in a separate short document.
- Operating Performance. Description of the requirements to run the software adequately are included in section 8.3.
In consultation with experts in the domain of software packaging we will be able to provide the above metadata in a suitable and standard metadata schema.
## Community engagement
We are engaging with the various communities within UAL which is one of the largest art universities in the world. We intend to expand this engagement with communities from other art universities.
We are also engaging with the graphics applications development communities not only to request contributions in Artivity's development but also because we believe that there is benefit for these communities from Artivity. The data captured from Artivity can be used to test the popularity and usability of graphics software features and therefore inform these communities on the parts of the application they need to focus their development.
## Related projects
We are being inspired by a number of other projects with similar objectives including:
- Instrumented GIMP, a version of GIMP which tracks user activity for usability testing.
- Life-logging applications.
# References
1. Cheyer, A., Park, J. and Giuli, R. (2005) ‘IRIS: Integrate. Relate. Infer. Share.’, in. 1st Workshop on The Semantic Desktop. 4th International Semantic Web Conference, p. 15. Available at: http://citeseerx.ist.psu.edu/viewdoc/download?doi=10.1.1.84.3070&rep=rep1&type=pdf (Accessed: 1 September 2015).
2. Doerr, M. and Theodoridou, M. (2011) ‘CRMdig: A Generic Digital Provenance Model for Scientific Observation.’, in TaPP. Available at: http://static.usenix.org/events/tapp11/tech/final_files/Doerr.pdf (Accessed: 28 September 2015).
3. Garrelfs, I. (2015) From inputs to outputs: an investigation of process in sound art practice. PhD Thesis. University of the Arts London.
4. Hess, T. (1953) ‘De Kooning Paints a Picture | ARTnews’, ARTnews. Available at: http://www.artnews.com/2012/11/12/de-kooning-paints-a-picture/ (Accessed: 13 April 2015).
5. Jarvis, M. (2007) ‘Articulating the tacit dimension in artmaking’, Journal of Visual Art Practice, 6(3), pp. 201–213. doi: 10.1386/jvap.6.3.201_1.
6. Lehikoinen, J., Aaltonen, A., Huuskonen, P. and Salminen, I. (2007) Personal Content Experience: Managing Digital Life in the Mobile Age. John Wiley & Sons.
7. Pammer, V. and Bratic, M. (2013) ‘Surprise, Surprise: Activity Log Based Time Analytics for Time Management’, in CHI ’13 Extended Abstracts on Human Factors in Computing Systems. New York, NY, USA: ACM (CHI EA ’13), pp. 211–216. doi: 10.1145/2468356.2468395.
8. Rath, A. S., Devaurs, D. and Lindstaedt, S. N. (2009) ‘UICO: an ontology-based user interaction context model for automatic task detection on the computer desktop’, in Proceedings of the 1st Workshop on Context, Information and Ontologies. ACM, p. 8. Available at: http://dl.acm.org/citation.cfm?id=1552270 (Accessed: 28 August 2015).
9. Strang, T. and Linnhoff-Popien, C. (2004) ‘A Context Modeling Survey’, in Workshop Proceedings. First International Workshop on Advanced Context Modelling, Reasoning And Management at UbiComp 2004, Nottingham, England, September 7, 2004, Nottingham, UK. Available at: http://citeseer.ist.psu.edu/strang04context.html (Accessed: 28 August 2015).
10. Thalmann, S., Seeber, I., Maier, R., Peinl, R., Pawlowski, J. M., Hetmank, L., Kruse, P. and Bick, M. (2012) ‘Ontology-based standardization on knowledge exchange in social knowledge management environments’, in Proceedings of the 12th International Conference on Knowledge Management and Knowledge Technologies. ACM, p. 12. Available at: http://dl.acm.org/citation.cfm?id=2362472 (Accessed: 28 August 2015).
11. Whiteley, N. (2007) ‘Seeing what, how and why: the ARTnews series, 1953–58’, Journal of Visual Art Practice, 6(3), pp. 215–228. doi: 10.1386/jvap.6.3.215_1.
12. ‘ISO/IEC 13250:2003 - Information technology -- SGML applications -- Topic maps’ (2006). ISO. Available at: http://www.iso.org/iso/iso&5Fcatalogue/catalogue%5Ftc/catalogue%5Fdetail.htm?csnumber=38068 (Accessed: 1 September 2015).
13. An Introduction to Topic Maps (no date). Available at: https://msdn.microsoft.com/en-us/library/aa480048.aspx (Accessed: 1 September 2015).
14. ‘ISO 21127:2014 Information and documentation -- A reference ontology for the interchange of cultural heritage information’ (2014). ISO.